## Slide 1: Co Pilot driver statistics project
11/18/2016
Team members:
Vladimir Djukanovic
Leslie Dahlberg
Léa Brunschwig
Eric Engtorp
Fredrik Frenning
Pooria Ghavamian
Hamza Sabljakovic

## Slide 2: Trello – last week

## Slide 3: Last week - establishments
Design description document – initial
Contact with Volvo – established next meeting
Implementation:
  Web application
    Switch between graphs (fuel, speed etc...)
    Create API for uploading data to Web Portal
    Choose the vehicle and get the high score list for selected vehicle - Web portal
    Fix bug: After changing machine, buttons for selecting different data (FUEL, load, etc.) stop working
    Fixed left sidebar
    Improve queries to avoid SQL injection (prepared statements)
    Loader: on machine change
  Android application
    Read CPAC data in CanBusInformation class
    Implement coefficients for app and normalized data to values between 0 and 1
    Implement button navigation
    Write function for network connection and upload to website
    Research and test instant notification based on score
    Implement average in live feed
    Create mock CAN bus interface
    Feed main game screen with live data feed
    Clean up graphing function in game screen
    Light retouch of GUI for App
    Get Average of sqlite data from db
    Test App on Co-Pilot

## Slide 4: Trello – following week

## Slide 5: Plan for following week
Weekly meeting presentation
Design description presentation
Web Portal implementation:
  Fix update handler
Android application implementation:
  Fix upload function in Android App
  Save game to local database in Android App
  Fix navigation with swiping or other navigation style
  Fix styling in co-pilot
  Fix game screen layout in co-pilot
  Replace bitmap graphics with vector SVG graphics
  Test can buss reader
  Fix toast notification
  Change excavator to alias (alias placeholder)

## Slide 6: Obstacles
Co Pilot responsiveness - PASSED
Different GUI in compare with standard Android – NOT PASSED

## Slide 7: Worked hours
Name | Last week | Total
Vladimir Djukanovic | 21 | 78
Hamza Sabljakovic | 21.5 | 78.5
Léa Brunschwig | 20 | 50
Eric Engtorp | 18 | 73
Fredrik Frenning | 19 | 74
Pooria Ghavamian | 20 | 75
Leslie Dahlberg | 22 | 77