## Slide 1: Co Pilot driver statistics project
11/18/2016
Team members:
Vladimir Djukanovic
Leslie Dahlberg
Léa Brunschwig
Eric Engtorp
Fredrik Frenning
Pooria Ghavamian
Hamza Sabljakovic

## Slide 2: Trello – last week

## Slide 3: Last week - establishments
Requirements specification
Sketch UI (3 different concepts)
  Android app
  Web portal
Report for client (including documentation that describes different concepts and functionality)
Project plan
Sketch concept approved by client
Meeting with Adnan and discussing Co Pilot hardware and how to run application on it (requirements for android studio and project itself that will enable running application on Co Pilot)

## Slide 4: Sketches

## Slide 5: Trello – following week

## Slide 6: Plan for following week
Create presentation for project plan meeting
Set up web portal and android application project
Choose web hosting service
Initial implementation
  Web portal
  Android application
Web Portal implementation:
  Create database schema
  Create Database API, setup scripts, etc
  Create API for uploading data
  Create Dummy Data Script
  Connect GUI with Database
  Refactoring when finished
Android application implementation:
  Find Graph Library
  Create initial algorithm for score and determine what data to measure and store
  Set Up Sql lite
  Initial navigation and basic activities Android (Swiping, highscore, game, selecting machines, etc.) without detailed implementation of individual activities
  Create upload highscore function for Android
  Create GUI for main game screen
  Create Activity for Highscore

## Slide 7: Obstacles
Co Pilot responsiveness
Different GUI in compare with standard Android

## Slide 8: Worked hours
Name | Last week | Total
Vladimir Djukanovic | 15 | 30
Hamza Sabljakovic | 15 | 30
Léa Brunschwig | 15 | 30
Eric Engtorp | 20 | 35
Fredrik Frenning | 20 | 35
Pooria Ghavamian | 20 | 35
Leslie Dahlberg | 20 | 35