## Slide 1: Co Pilot driver statistics project
11/18/2016
Team members:
Vladimir Djukanovic
Leslie Dahlberg
Léa Brunschwig
Eric Engtorp
Fredrik Frenning
Pooria Ghavamian
Hamza Sabljakovic

## Slide 2: Trello – last week

## Slide 3: Last week - establishments
Documentation
  Weekly meeting presentation
  Create presentation – Preliminary design and implementation
  Correct project plan
Implementation:
  Web application
    Fix update handler
  Android application
    Fix images in App
    Fix game screen layout – CoPilot
    Test can bus reader
    Change excavator to alias
    Fix toast notification

## Slide 4: Trello – following week

## Slide 5: Plan for following week
Volvo meeting
Android application implementation:
  Fix upload function in Android App
  Save game to local database in Android App
  Fix navigation with swiping or other navigation style
  Fix styling in co-pilot

## Slide 6: Obstacles
Simulation machines

## Slide 7: Worked hours
Name | Last week | Total
Vladimir Djukanovic | 16 | 94
Hamza Sabljakovic | 15 | 93.5
Léa Brunschwig | 21.5 | 71.5
Eric Engtorp | 10 | 83
Fredrik Frenning | 18 | 92
Pooria Ghavamian | 15 | 90
Leslie Dahlberg | 17 | 94