## Slide 1: Co Pilot driver statistics project
11/18/2016
Team members:
Vladimir Djukanovic
Leslie Dahlberg
Léa Brunschwig
Eric Engtorp
Fredrik Frenning
Pooria Ghavamian
Hamza Sabljakovic

## Slide 2: Trello – last week

## Slide 3: Last week - establishments
Meet Volvo
Documentation
  Weekly meeting presentation
Implementation:
  Web application
    Remove All from web GUI
  Android application
    Test app on simulators
    Refactor and clean code
    Fix navigation with swiping or other navigation style
    Save game to local database in Android App
    Fix upload function in Android App
Other
  Java Algorithm
  Reorganize repository for product delivery

## Slide 4: Trello – following week

## Slide 5: Plan for following week
Documentation
  Improve previous documentation
  Write report
  Create final presentation

## Slide 6: Obstacles
Simulators (Oryx update)

## Slide 7: Worked hours
Name | Last week | Total
Vladimir Djukanovic | 14.5 | 108.5
Hamza Sabljakovic | 14 | 107.5
Léa Brunschwig | 14.5 | 86
Eric Engtorp | 12.5 | 95.5
Fredrik Frenning | 14 | 106
Pooria Ghavamian | 12.5 | 102.5
Leslie Dahlberg | 18 | 112